Hampton Jitney Digital Lineup System – Proposal Draft

Project Overview

Hampton Jitney’s current daily operations rely on multiple paper-based processes:

- Lineup sheets (vehicle + driver + attendant assignments)

- Daily/weekly “packs” for trip chaining

- Charter scheduling

- Separate personnel scheduling

- Airtable integrations for passenger tracking

- Manual communication between dispatchers during the day

These tools work — but they require a high amount of manual coordination, and only 1–2 people can interpret or update the full picture at any given time.

The goal of this project is to digitize the Lineup in a way that preserves the familiarity of the paper system while providing operational benefits impossible on paper.

This is not an overhaul of the reservations system and doesn’t replace existing systems. It integrates with them, enhances them, and provides a faster and more accurate operational workflow.

Objectives

1. Digitize the lineup exactly as it exists on paper

2. Improve clarity and reduce errors

3. Build a foundation for future upgrades

Core Features (Phase 1)

1. Digital Lineup Screen

2. Trip Chain Management

3. Crew Assignment Tools

4. Vehicle Tools

5. Passenger/Reservation Integration

Phase 2 (Optional / Future)

- Charter integration

- Suffolk County service integration

- Full driver/attendant scheduling

- Advanced conflict detection

- Consumer-facing app with tracking

- New Reservation System

Technical Approach

- React + Tailwind

- shadcn (Radix)

- Laravel API (if needed)

- WebSockets for live sync

- Postgres/MySQL

- Integrations: Samsara, RTA, Airtable/reservation system

Timeline & Cost

Phase 1: Digital Lineup MVP

- Estimated: 140–180 hours

- Cost: $23,000–$28,000 ($165/hr)

Phase 2: Optional Add-ons

- Estimated: 60–200 hours (modular)

Operational Benefits

- Faster morning setups

- Eliminates paper errors

- Real-time visibility for dispatch staff

- Integrated passenger + vehicle data

- Easier training and fewer mistakes

- Future-ready architecture

Conclusion

This project modernizes Hampton Jitney’s operational core without disrupting existing workflows. It provides the digital backbone needed for future system upgrades.